## Delivery Timeline Summary

| Phase | Description | Key Deliverable | Weeks |
| --- | --- | --- | --- |
| 1 | Foundation & Environment | Running Docker stack, CI/CD pipeline, DB schema | 1–2 |
| 2 | Authentication & Users | Login, signup, RBAC, profile management | 2–4 |
| 3 | Book Catalogue | Book/author/category CRUD, search, cover images | 4–6 |
| 4 | Borrow & Return System | Full borrow lifecycle, overdue automation | 6–8 |
| 5 | Review & Rating | Book reviews with rating, moderation | 8–9 |
| 6 | Admin Panel & Dashboard | Admin UI, KPI dashboard, audit log | 8–10 |
| 7 | Security Hardening | Rate limiting, soft deletes, validation, CORS | 10–11 |
| 8 | Testing & QA | Test plan, API tests, regression, security audit | 10–12 |
| 9 | Deployment & Handover | Production deployment, staff training, UAT, documentation | 12 |

Note: Phases 5, 6, and 7 overlap partially to maximise parallelism between frontend, backend, and design tasks. The Tech Lead reviews all pull requests and conducts weekly progress checkpoints with the CCISU library administration.

## Infrastructure & Third-Party Services

| Item | Type | Unit Cost (FCFA) | Qty / Period | Subtotal (FCFA) |
| --- | --- | --- | --- | --- |
| Linux VPS-Contabo (4 vCPU, 8 GB RAM) | Annual | 10,000 | 1 year | 120,000 |
| SSL certificate (Let's Encrypt) | Annual | 0 | 1 year | 0 |
| Cloudinary (paid tier — 10 GB storage) | Annual | 13,000 | 1 year | 130,000 |
| Subtotal — Infrastructure |  |  |  | 250,000 |

## One-Time & Miscellaneous Costs

| Item | Description | Estimated Cost (FCFA) |
| --- | --- | --- |
| Development tooling & software licences | Figma, JetBrains IDE, Postman Team plan | 120,000 |
| Technical documentation | User manual, admin guide, API reference (print + digital) | 80,000 |
| Subtotal — Miscellaneous |  | 200,000 |

## Total Project Budget

| Budget Line | Amount (FCFA) |
| --- | --- |
| Infrastructure & Third-Party Services | 250,000 |
| One-Time & Miscellaneous Costs | 200,000 |
| TOTAL PROJECT COST | 450,000 |

## Annual Operational Cost (Post-Delivery)

After the initial 3-month delivery, the following recurring costs are required to keep the system operational.

| Item | Frequency | Annual Cost (FCFA) |
| --- | --- | --- |
| Linux VPS hosting | Monthly | 120,000 |
| Cloudinary storage | Monthly | 130,000 |
| Domain name renewal | Annual | 10,000 |
| TOTAL ANNUAL OPERATIONAL COST |  | 165,000 |

NB: Human ressources payment have not been included in the financial estimations.